WSR — Security Assessment

Generated 2026-07-27T13:45:39.017Z

# 1. Executive health summary

Overall RAG: RED

schedule: RED (0)

cost: AMBER (80)

risk: AMBER (55)

resources: AMBER (70)

collections: GREEN (100)

# 2. Milestones

- Scope Document Approved · Pending · target 2026-07-10

- Assessment Complete · Pending · target 2026-09-15

- Final Report Delivered · Pending · target 2026-09-30

# 3. Open action points

No open action points.

# 4. Missing / incomplete data

No unresolved data-quality flags.

# 5. Approval note

This pack follows the interim CyberSec section layout. Distribute only after PM approval.